Akili

# Akili — Integrations brief

Government + multi-agency integration scope, scaffold and milestones

Author: Dr. Ally A. Nooher, MD, MPS-HIT · Owner: Laetoli (T) Ltd · Date: 22 June 2026

# 1. Lead agency

MoIC — Ministry of Information, Communications and Information Technology — P.O. Box 4269, Dar es Salaam, Tanzania.

# 2. Secondary agencies

TCRA — Tanzania Communications Regulatory Authority

Office of the Government Chief Statistician

Anticipated: Tanzania AI Bill enforcement body (TBD when bill lands)

# 3. Integration scope

| Partner | Purpose | Technical surface |
| --- | --- | --- |
| THOS | Akili powers the THOS ambient AI Companion across clinician surfaces | Vendored library + adapter pattern |
| TABHOS | Akili powers Rafiki — the TABHOS Swahili AI companion | Vendored library + adapter pattern |
| IRMP | Akili powers Rafiki KB — the IRMP knowledge base for filers | Vendored library + adapter pattern |
| Kasuku | Akili powers Uliza — the Kasuku Q&A and language-learning companion | Vendored library + adapter pattern |
| SDK | External partner products consume Akili via a documented SDK | JavaScript SDK + REST surface; on-device option via Capacitor |
| Pi-edge | Run Akili locally on a Raspberry Pi — fully offline, fully sovereign | ARM build with vendored engines; documented benchmark suite |

# 4. Milestone plan (per integration)

Each integration follows the same five-stage milestone plan:

| Stage | Deliverable | Typical duration |
| --- | --- | --- |
| Stage 1 | MoU signed + scope confirmed | Weeks 1–4 |
| Stage 2 | Test environment access + sandbox credentials issued | Weeks 5–8 |
| Stage 3 | Integration built and passing partner-side conformance | Weeks 9–16 |
| Stage 4 | Pilot with 1–3 anchor users + signed sign-off | Weeks 17–24 |
| Stage 5 | Production rollout + operational SLA established | Weeks 25–36 |

# 5. Cross-cutting technical baseline

Authentication: OAuth2 + signed JWT for inter-agency federation; mTLS for backend-to-backend

Data residency: Tanzania (TIB Dar es Salaam DC primary, TZ secondary replica)

Encryption: AES-256 at rest, TLS 1.2+ in transit

Audit logging: every inter-agency exchange logged with sender, recipient, payload hash, and outcome — retained 7 years

Failover: each integration has a documented manual fallback (signed CSV / PDF) when the API is unavailable

Versioning: every API surface is versioned; deprecation gives ≥ 6 months notice

# 6. Status by partner

(To be updated quarterly. Initial status: pre-MoU for all partners except where noted below.)

| Partner | Status |
| --- | --- |
| THOS | Pre-MoU |
| TABHOS | Pre-MoU |
| IRMP | Pre-MoU |
| Kasuku | Pre-MoU |
| SDK | Pre-MoU |
| Pi-edge | Pre-MoU |